TygaStyle — Production Deployment Plan

Tiger E-commerce hosting proposal · July 2026

Boss-ready hosting plan for the Tiger E-commerce monorepo: Next.js storefront + Strapi 5 CMS, Rwanda market (MTN MoMo USSD + WhatsApp). Prices are vendor list rates as of July 2026; taxes and FX may vary. FX assumed ≈ 1,420 RWF per 1 USD.

# Executive summary

Recommendation: Start with Option B (all on Render, self-hosted Strapi) at about $52/mo (~73,840 RWF). It matches the existing Docker/Render path, stays always-on, and avoids Strapi Cloud sleep on the Starter tier. Move to Option A if you want zero CMS ops and managed backups (~$97/mo).

Monthly hosting (recommended): ~$52–$110 depending on option

Year-1 hosting (Option B + buffer): ~$733 (~1,040,860 RWF)

Go-live timeline: ~5 working days / ~1 week

Payment gateway fees (current design): $0 — MTN MoMo USSD only

# 1. What we are deploying

Two apps, one database, media storage. No Redis, no Stripe, and no email provider are required by the current codebase.

| Component | Tech | Role | Must stay up? |
| --- | --- | --- | --- |
| Storefront | Next.js 16 (Docker) | Shop, cart, MoMo, WhatsApp | Yes — public site |
| CMS / Admin | Strapi 5 | Products, stock, orders, homepage | Yes — API + staff |
| Database | PostgreSQL | Catalog + orders | Yes |
| Media | Uploads / CDN | Product images (~100 MB today) | Yes |
| Payments | MTN MoMo *182*…*55066# | USSD; no card PSP | N/A (external) |
| Contact | WhatsApp +250 784 815 151 | Order follow-up links | N/A (external) |

# 2. Target architecture

Browser → Next.js storefront (HTTPS) → Strapi REST API → PostgreSQL + media storage.

Storefront (public): Next.js standalone on port 3000. Custom domain + TLS. Build-time env for Strapi URL and site URL.

CMS (staff): Strapi 5 admin + REST API. CORS locked to shop domain. Secrets for JWT / APP_KEYS.

Data: Managed Postgres + disk or CDN. Start small (1 GB RAM DB, 5–50 GB media); scale later.

# 3. Hosting options compared

Monthly run-rate for a small boutique (low–medium traffic). Domain and one-time setup are listed separately.

| Option | Stack | $ / mo | ≈ RWF / mo | Year-1 host | Ops | Fit |
| --- | --- | --- | --- | --- | --- | --- |
| A · Managed CMS | Render Starter ($7) + Strapi Cloud Pro ($90) | $97 | 137,740 RWF | $1,164 | Low | Easiest CMS; always-on |
| B · Best value ★ | Render: Next ($7) + Strapi ($25) + Postgres ($19) + disk (~$1) | $52 | 73,840 RWF | $624 | Medium | Recommended launch |
| C · Premium FE | Vercel Pro ($20) + Strapi Cloud Pro ($90) | $110 | 156,200 RWF | $1,320 | Low | Best CDN / DX for Next |

Important: Avoid free tiers for real customers (Render Free web, free Postgres, Strapi Cloud sleep on Starter). Fine for demos; not for a live shop. Strapi Cloud Starter is $35/mo but sleeps when idle — skip for production unless you upgrade to Pro.

# 4. Option B detail (recommended)

Pros: always-on, predictable bill, uses existing Dockerfile. Cons: you own backups, upgrades, and disk growth. Paid Render Postgres includes a point-in-time recovery window.

| Line item | Spec | Price |
| --- | --- | --- |
| Web service — storefront | Starter · 512 MB | $7 |
| Web service — Strapi | Standard · 2 GB | $25 |
| Render Postgres | Basic-1gb | $19 |
| Persistent disk (uploads) | ~5 GB × $0.25 | ~$1 |
| Workspace | Hobby | $0 |
| Included bandwidth | 5 GB then $0.15/GB | usually $0 early |

# 5. Options A and C (summary)

Option A — Managed CMS: Render Starter for Next.js + Strapi Cloud Pro (1M API requests, 250 GB assets, weekly backups, always-on). Best if nobody wants to babysit Postgres. Higher fixed cost.

Option C — Premium frontend: Vercel Pro seat ($20 + usage credit) for Next.js + Strapi Cloud Pro. Best global CDN and preview deploys; slightly more expensive until traffic or marketing needs it.

# 6. One-time & annual extras

| Item | Est. cost | Notes |
| --- | --- | --- |
| Domain .rw (local registry) | ~15,000 RWF / yr (~$11) | register.rw / RICTA |
| Domain .com (optional) | ~$12–18 / yr | Or ~25,000 RWF via register.rw |
| TLS / HTTPS | $0 | Included on Render / Vercel / Strapi Cloud |
| DNS (Cloudflare free) | $0 | Optional |
| MTN MoMo merchant | Existing (code 55066) | No online gateway fee in current design |
| Email / SMS / Stripe | $0 now | Not wired; add later if needed |
| Engineering setup time | 16–24 hours | Accounts, secrets, deploy, DNS, smoke tests |

# 7. Year-1 budget

Recommended Option B: hosting $624/year + domain ~$15 + 15% contingency ≈ $733 (~1,040,860 RWF).

| Scenario | Monthly | Year-1 (host + domain + 15% buffer) |
| --- | --- | --- |
| Lean (Option B) ★ | $52 | $733 |
| Managed (Option A) | $97 | $1,354 |
| Premium FE (Option C) | $110 | $1,533 |

# 8. Launch timeline (~5 working days)

| Day | Work | Owner | Exit criteria |
| --- | --- | --- | --- |
| 1 | Accounts, billing card, domain, secrets checklist | Dev + finance | Render + domain registered |
| 2 | Deploy Strapi + Postgres; secrets; seed/import catalog | Dev | Admin login; products via API |
| 3 | Deploy Next.js; wire CORS FRONTEND_URL | Dev | Shop on staging with live catalog |
| 4 | DNS + TLS; WhatsApp; MoMo smoke test | Dev + ops | HTTPS domain; test order E2E |
| 5 | Staff training, backup check, go-live | Dev + business | Production live; rollback noted |

# 9. Go-live checklist

## Technical

Production secrets rotated (not from backup env files)

NEXT_PUBLIC_STRAPI_URL + SITE_URL set at build time

FRONTEND_URL in Strapi CORS allowlist

DATABASE_SSL on for managed Postgres

Media uploads persist (disk or Cloud CDN)

Admin user created; seed disabled after import

## Business

Confirm MoMo merchant code 55066

Confirm WhatsApp number on all CTAs

Staff can edit products / mark orders paid

Domain points to storefront only (not admin)

Optional: Cloudflare DNS + basic WAF

Document who pays the monthly invoice

# 10. Decision ask

Approve Option B at ~$52/mo (~73,840 RWF) plus domain, with a year-1 ceiling near $733 including buffer — or choose Option A if managed CMS is worth the extra ~$45/mo.

Prices exclude VAT/local taxes. Confirm on vendor dashboards before purchase; Strapi, Render, and Vercel update list prices periodically. Sources: strapi.io/pricing-cloud, render.com/pricing, vercel.com/pricing, register.rw (July 2026).

Prepared for internal review · Tiger E-commerce / TygaStyle